## Slide 1: Automotive Grade Linux System Architecture Team
October 23, 2014

## Slide 2: Agenda
Announcements
Old Business
  Face-to-Face Meetings
  Yocto Project Build Update. (Team)
  Specification project
  Security Framework
  Software Configuration Management
Project and Expert Group Reviews

## Slide 3: Meeting Attendees
Attendee | Company | Present
Isao Ishibashi | Fujitsu TEN | Yes
John Avery | Panasonic | No
Johan Thelin | Pelogicore | No
Mikko Ylinen | Intel | No
Paul Wheller | JLR | Yes
Rick De Vriese | Symphony Teleca | Yes
Takehiko Yasuda | Panasonic | Yes
Tatsushi Yamamoto | Denso | Yes
Walt Miner | Linux Foundation | Yes
Pete Popov | JLR | No
Yoshiyuki Miki | Renesas | No
Nori Fukuyasu | Linux Foundation | No

## Slide 4: Announcements
RVI Release 0.2 officially released!

## Slide 5: Readout from Face to Face Meetings

## Slide 6: F2F Meeting Readout
F2F meeting held at GENIVI AMM
  Relationship between AGL and Tizen main topic of meeting
  Brett Branch of Intel (Tizen Tech Marketing and SW Planning) briefed us on Tizen IVI activities
Met with GENIVI SAT during AMM
  Steve Crumb stated that the GENIVI BoD wants to refocus the alliance on producing code. Not clear how that will manifest itself.
  Action item to compare AGL and GENIVI project lists
  GENIVI SAT declined to make AGL spec comparison

## Slide 7: F2F Meeting Readout
Embedded Linux Conference Europe
Application Framework meeting held by GENIVI SAT and Tizen IVI
  Tizen IVI separates the UI from the Application Framework
  App Framework includes security and app life cycle
  A joint GENIVI – AGL project to define security use cases was proposed to validate the Tizen security concept
    AGL SC pushed this SAT
  Primary path for the GENIVI application framework is to wait for Bosch to release their eCore code

## Slide 8: Yocto Build Update

## Slide 9: Yocto Build
meta-tizen: Will contain all P1 requirements and one P2 requirement for GENIVI
Meta-ivi : Walt informally met with Georg Doll during GENIVI AMM to discuss Wind River proposal
Gunnar Anderson (GENIVI AMM) kicked off discussion on Tizen mail list about Yocto builds

## Slide 10: Gap analysis update

## Slide 11: AGL Spec to Tizen 3.0
Face to face meeting was held in Japan on October 3 to discuss results of the analysis and next steps
Team will use the outputs from the gap analysis to drive Full Prototype project on Renesas hardware
Next update in Gap Analysis will be after phase one of the prototype is complete

## Slide 12: Specification Project

## Slide 13: AGL Specification
DOORS NG is on-line at last!
Philip Rutten (JLR) testing out functionality
SC approved a Requirements Management Expert Group be formed to determine the process and work flow.
  JLR volunteered Phil to lead the EG.
  Walt will solicit members via SC mail list
  Anyone from SAT interested in participating?

## Slide 14: DOORS Update (Phil Rutten)
DOOR NG Schema being defined
Successfully imported sample Use Case and System Requirements (0.82) modules into sandbox database.
Investigating the best options for identifying and aligning (tracing/linking) the data in the AGL Spec to the Use Case, System Requirement modules, etc.
Walt will send email forming Requirements EG today

## Slide 15: AGL Specification
Domain structure for the spec needs to be approved by the SAT.
https://wiki.automotivelinux.org/agl-sat-spec-structure
Since this feeds directly into the DOORS NG structure we need to finalize this ASAP.

## Slide 16: Security Framework
Security viewed as a key topic that needs to be addressed by AGL
Form an EG - Need outside expertise?
Create manageable areas of focus like secure updates or network security
Are there other automotive focused consortia that we can work with?

## Slide 17: Project Status – AGL Reference Platform
  AGL Reference Platform (Lead: JLR/Intel)
    Category: User Experience
    Intel based
    Source Code and documentation updated on wiki

## Slide 18: Project Status – Full Prototype on ARM
  Full Prototype IVI System (Lead: Renesas)
    Category: User Experience
    ARM based
    Waiting on refined description and scope from Renesas

## Slide 19: Project Status - RVI
  Remote Vehicle Interaction (Lead: Magnus Feuer - JLR )
    Category: User Experience
    Milestones
      Version 0.2 released with Remote HVAC control
      Software Over The Air (SOTA) (Late Oct 2014) JLR Ramping up staff.

## Slide 20: Project Status – Tizen Gap Analysis
  Tizen Gap Analysis (Lead: Nori Fukuyasu - LF)
    Category: Bootstrap
    Initial results posted on wiki page
    Face to face meeting was held in Japan on October 3 to discuss results of the analysis and next steps
    Team will use the outputs from the gap analysis to drive Full Prototype project on Renesas hardware
    Next update in Gap Analysis will be after phase one of the prototype is complete

## Slide 21: New Business
Any other business?

## Slide 22
Thank You
Notes: 22