## Slide 1: Automotive Grade Linux System Architecture Team
December 11, 2014

## Slide 2: Meeting Attendees
Attendee | Company | Present
Isao Ishibashi | Fujitsu TEN | No
John Avery | Panasonic | No
Abhishek Soni | Panasonic | Yes
Takehiko Yasuda | Panasonic | No
Johan Thelin | Pelogicore | No
Brett Branch | Intel | Yes
Mikko Ylinen | Intel | No
Paul Wheller | JLR | No
Phil Rutten | JLR | Yes
Pete Popov | JLR | No
Rick De Vriese | Symphony Teleca | Yes
Tatsushi Yamamoto | Denso | Yes
Yoshiyuki Miki | Renesas | Yes
Walt Miner | Linux Foundation | Yes
Nori Fukuyasu | Linux Foundation | Yes

## Slide 3: Agenda
Announcements
Old Business
  Yocto Project Build Update. (Mikko)
  Specification project
Project and Expert Group Reviews
New Business

## Slide 4: Announcements
None

## Slide 5: Yocto Build Update

## Slide 6: Yocto Build
Updates to meta-tizen are in progress
Differences between Yocto/ Poky 1.7 and meta-tizen have been determined and Jira issues filed
Release target for Yocto 1.7 based version of meta-tizen is the end of the year.
Brett reported that it is still the goal to be complete end of year

## Slide 7: Project Updates

## Slide 8: AGL Specification Project
Proposed December 15 Milestone
  Finalize DOORS NG Schema
  Requirements Management Process in place
  DOORS NG and process training available
  Specification owners identified
  Schedule for completing v1.0
Next steps
  Second kick-off meeting immediately following SC
  Choose a few use cases to work through to system requirements using Sand Box

## Slide 9: AGL Reference Platform (Intel based)
  AGL Reference Platform (Lead: Paul Wheller - JLR)
    Category: User Experience
    Intel based
    Action item for project wiki to be updated with schedule, scope, description, project leads and committers, etc.
    Sprint planning completed –2 sprints (6 weeks) to convert to Crosswalk

## Slide 10: AGL Reference Platform (ARM based)
  Full Prototype IVI System (Lead: Hisao Munakata - Renesas)
    Face to face next week in Japan?
    Hardware release slightly delayed.
    Port to 3.14 kernel on-going
    Schedule to be revised

## Slide 11: Project Status - RVI
  Remote Vehicle Interaction (Lead: Magnus Feuer - JLR )
    Category: User Experience
    Milestones
      Next sprints
        Conversion to Crosswalk
        Vehicle tracking demo

## Slide 12: App Framework Security Analysis
  Acting Lead: Walt Miner
  Wiki page created
  Reviewing Tizen and AGL materials prior to project kick-off to get a handle on the current state

## Slide 13: New Business
Joint Media Manager Project with GENIVI
  Planning for extending Media Manager functionality to include video and other topics has started within GENIVI
  AGL could consider the proposed Media Manager project that is on our list to be completed as Phase I of the joint project
  Brett mentioned that Intel is doing their planning for next year and one topic is the Tizen Media Manager and whether they should focus on this project instead
  Action Item: Walt to contact GENIVI about AGL participation in planning for next year.

## Slide 14
Thank You
Notes: 14