## Slide 1: Automotive Grade Linux System Architecture Team
December 18, 2014

## Slide 2: Meeting Attendees
Attendee | Company | Present
Arthur Taylor | Advanced Telematics | Yes
Isao Ishibashi | Fujitsu TEN | Yes
John Avery | Panasonic | No
Abhishek Soni | Panasonic | No
Takehiko Yasuda | Panasonic | Yes
Johan Thelin | Pelogicore | No
Brett Branch | Intel | Yes
Mikko Ylinen | Intel | No
Paul Wheller | JLR | Yes
Phil Rutten | JLR | Yes
Pete Popov | JLR | No
Rick De Vriese | Symphony Teleca | Yes
Tatsushi Yamamoto | Denso | Yes
Yoshiyuki Miki | Renesas | Yes
Walt Miner | Linux Foundation | Yes
Nori Fukuyasu | Linux Foundation | Yes

## Slide 3: Agenda
Announcements
Old Business
  Yocto Project Build Update. (Mikko)
Project and Expert Group Reviews
New Business

## Slide 4: Announcements
Next meeting Jan 8
  Cancel due to CES and holidays?
AGL AMM Feb 25-26 Tokyo
  Registration email should be sent out on Friday
Embedded Linux Conference Mar 23 -25 San Jose
  CFP https://events.linuxfoundation.org/events/embedded-linux-conference/program/cfp
Automotive Linux Summit June 1 -2 Tokyo
  CFP: http://events.linuxfoundation.org/events/automotive-linux-summit/program/cfp

## Slide 5: Yocto Build Update

## Slide 6: Yocto Build
Updates to meta-tizen are in progress
Differences between Yocto/ Poky 1.7 and meta-tizen have been determined and Jira issues filed
Release target for Yocto 1.7 based version of meta-tizen is the end of the year.
Brett reported that it is still the goal to be complete end of year

## Slide 7: Project Updates

## Slide 8: AGL Reference Platform (Intel based)
Achievements and Plan
June 2014
  Home Screen
  Dashboard
  Google Maps
  HVAC
  Media Playback
  News Reader
  Audio Controls
  Bluetooth Phone
  Smart Device Link Integration
October 2014
  Near Field Communication
  Browser
  Wifi
  Fingerprint
  Voiceprint
  Weather Email
Q1 2015
  Convert to Crosswalk
  Revamped HMI contrasted from Modello
  Additional applications

## Slide 9: AGL Reference Platform (ARM based)
  Started in Q3 2014
  Based on Renesas Porter board
  Initial BSP based on 3.10 kernel released to Tizen
  Board to be released in January with 3.14 LTSI kernel
  Reference applications coming in Q1 2015

## Slide 10: Project Status - RVI
Release 1 HVAC Control completed in September
Release 2 Software Over the Air Download completed in October
Release 3 scheduled for January
  Vehicle Tracking Demo on Web Run-Time
  Core RVI support for Crosswalk with a demo app for testing Crosswalk
Next Release (late Q1 2015)
    Convert existing apps from Tizen Web Run Time to Crosswalk
    Joiner project collaboration
    Two additional OEMs evaluating RVI
    Expanded functionality

## Slide 11: App Framework Security Analysis
  Acting Lead: Walt Miner
  Wiki page created
  Reviewing Tizen and AGL materials prior to project kick-off to get a handle on the current state

## Slide 12: New Business
  Holiday Homework
  Answer these questions.
    Where should AGL be at the end of 2015?
    What is my company doing to reach that goal?
    How do I help meet that goal?
    Is the project list still a good list?
    Are there more collaborative projects with GENIVI like the media manager?
    Deadline Second week of Jan for 2015 GENIVI MM phase 2 requirements
      ARM board
      Bluetooth AVRCP
      DLNA
    What is the SAT doing to help our members create an experience for their customers that is more compelling than Apple Car Play or Android?
      What are the biggest impediments using Tizen for creating that experience?

## Slide 13: Japan FTF - Expectation for 2015
Toyota want to work on the multi-display as well as refining AGL App Framework (on spec v0.82)
Panasonic will thoroughly test crosswalk on Intel during Jan, and then Renesas during feb, then develop an app to test the capacity of Crosswalk during March.
Renesas, Fujitsu Ten and Mitsubishi will work together to work on the kernel.
Fujitsu Ten will develop an app to test the fastboot as well as back-camera app.
AisinAW hopes to aggregate requirements for Navigation systems.
Denso hope to port the real production software to AGL prototype and test.
Eureka wants to contribute in terms of testing.
NTT DATA MSE hopes to create some solutions based on AGL full-prototype
Want to out-put more codes and test by AGL members.
Thoroughly test the reference hardware.
Improve the maturity of AGL components/distribution.
Improve the communication among the members. Need more opportunities for F2F among the global members.
Take more advantage of community (AGL/GENIVI/ Tizen etc).
Increase dialogues with other organizations. (GENIVI/OSADL etc)
Recruit more AGL members.

## Slide 14
Thank You
Notes: 14